## Slide 1
AppArel: A Virtual Closet Mobile Application
By Trixie Roque
Loyola Marymount University
CMSI 402
January 23, 2017

## Slide 2: Project Description
iOS application to keep track of clothes
Target demographics will probably be mostly females, but it’s for everybody
Users can view clothing combinations before wearing
  Will also let friends view
There are not many apps like this
Similar apps have 1-2 stars

## Slide 3: User’s Point of View
Camera will be used to store clothes within the app
Each article of clothing will be categorized into different kinds: tops, bottoms, accessories, etc.
Each will have at least the following fields:
  Brand
  Retail Price
  Last worn
Interface for showing/sharing with friends
  Friends can upvote/downvote (or something similar)

## Slide 4: Operations and Technologies Description
Xcode 8
Swift
Cocoapods
SQLite

## Slide 5: Preliminary Development Schedule
02/03/17 – database setup
02/17/17 – push and fetch from database
03/17/17 – finish interface
03/31/17 – add “sharing” feature
04/14/17 – MVP complete
05/03/17 – additional features + cleanup; final presentation

## Slide 6: Questions?